## Slide 1: SoftHier Bi-Weekly Meeting
Chi Zhang chizhang@iis.ee.ethz.ch
Thomas Benz tbenz@iis.ee.ethz.ch
Luca Colagrande colluca@iis.ee.ethz.ch

## Slide 2
SoftHier Progress Update
Current Progress
  Just finished the first-year stage report
  Chi has taken a holiday from 13th to 22nd
  Currently started developing template code for end-to-end LLM workload mapping
  Thomas is still working to complete a journal paper.
Topic for this meeting
  The 2nd year exploration directions.
  Paper plan

## Slide 3
Next Exploration Directions
HW Enhancement
  NoC collective operation support solutions (RTL + GVSoC)
  Enable iDMA for on-the-fly matrix transposition
Tracking the HW Cost
  Setting up area and timing models for key components: RedMule, iDMA, FlooNoC
Design Space Exploration (LLM-Oriented)
  A template code for end-to-end LLM inference/training workload
  Architecture design space exploration for the SoftHier system
    Finding the optimal configuration for a set of LLM model and workloads
SoftHier + DaCe Collaboration
  We currently have a master student start exploration on this direction

## Slide 4
Publication Plan
Current plan:
  Publish our proposed flatten-attention dataflow mapping on SoftHier. Primary target: ICCAD 2025. Submission due: January 31, 2025.
……